Read Between Bets

SEO Action Plan & Implementation Guide

Target: 10-20K Monthly Visits

# Executive Summary

This SEO action plan provides a comprehensive roadmap to grow Read Between Bets from 0 to 10-20K monthly organic visits within 6-12 months. The strategy focuses on educational, long-tail keywords to avoid highly competitive commercial terms while building topical authority in casino game mechanics and responsible gambling education.

## Mission & SEO Positioning

- Educational-first content strategy (avoids "best casino" competition)

- Target informational intent keywords (how-to, explained, guide)

- Build trust through transparency and regulatory compliance

- Bilingual content (EN/FR) for expanded reach

# Current State Analysis

## Strengths

- Clean technical foundation (Astro, proper meta tags, sitemap)

- ~29 existing guides (solid starting point)

- Clear affiliate disclosure and compliance measures

- Bilingual content infrastructure

- Educational positioning (differentiates from hype-heavy competitors)

## Weaknesses

- Thin content (~400-800 words/article, need 1,200-2,000+)

- Missing schema markup (HowTo, FAQPage, Article)

- No backlink acquisition strategy

- Limited internal linking structure

- No Google Search Console/Bing Webmaster Tools verification

- Image optimization needs improvement

# Keyword Strategy

## Target Keyword Categories

### Tier 1: Game Mechanics (High Priority)

Target: Informational queries about how games work

| Keyword | Volume/Mo | Difficulty |
| --- | --- | --- |
| how does aviator game work | 720 | Medium |
| blackjack basic strategy chart | 1,200 | Medium |
| what is RTP in slots | 880 | Low |
| baccarat third card rules | 390 | Low |
| megaways slots explained | 320 | Low |

### Tier 2: Problem-Solving Queries (Converting Intent)

Target: Users seeking answers to specific issues

| Keyword | Volume/Mo | Difficulty |
| --- | --- | --- |
| is aviator game rigged | 1,500 | Low |
| why do I keep losing blackjack | 590 | Low |
| when to double down blackjack | 2,400 | Medium |
| how to read slot paytable | 270 | Low |

### Tier 3: Comparison & Analysis (Editorial Authority)

Target: Building expertise and thought leadership

| Keyword | Volume/Mo | Difficulty |
| --- | --- | --- |
| slots vs table games house edge | 150 | Low |
| high volatility vs low volatility | 440 | Low |
| live dealer vs RNG blackjack | 90 | Very Low |

# Technical SEO Checklist

## Immediate Actions (Week 1-2)

- Google Search Console & Bing Webmaster Tools

Verify domain ownership, submit sitemap, monitor indexing status

- Schema Markup Implementation

Add Article schema to all blog posts, HowTo schema to guides, FAQPage schema to Q&A sections

- Image Optimization

Convert to WebP format, add descriptive alt text with keywords, implement lazy loading

- Internal Linking Strategy

Link related guides (e.g., all blackjack articles link to each other), create hub pages for topic clusters

- Core Web Vitals Optimization

Test with PageSpeed Insights, optimize LCP (Largest Contentful Paint), reduce CLS (Cumulative Layout Shift)

## Ongoing Optimizations

- Mobile responsiveness testing (Google Mobile-Friendly Test)

- HTTPS security (already implemented, verify SSL certificate)

- XML sitemap updates (automatic with Astro, monitor for errors)

- Robots.txt optimization (already good, allow crawling)

- Canonical tags (already implemented, verify on all pages)

# Content Expansion Plan

## Content Quality Standards

- Word count: 1,200-2,000 words minimum for guides, 2,500-4,000 for ultimate guides

- Structure: Clear H2/H3 hierarchy, FAQ section, table of contents for long articles

- Visuals: At least 2-3 relevant images/diagrams per article, properly optimized

- Internal links: 3-5 contextual links to related articles

- CTAs: Informational only (e.g., 'See where to play'), never promotional

## Phase 1: Foundation (Months 1-3)

Goal: 50 deep guides covering core game mechanics

- Expand existing thin content from 400-800 words to 1,200-2,000 words

- Create 20 new in-depth game guides (Aviator, Blackjack variants, Roulette, Baccarat, popular slots)

- Add FAQ sections to all guides (target featured snippets)

- Implement schema markup on all content

- Build internal linking structure

Target: 2-3K monthly visits by Month 3

## Phase 2: Expansion (Months 4-6)

Goal: 80 total guides, begin authority building

- Create 30 additional guides (strategy guides, comparison articles, problem-solving content)

- Launch Between the Lines editorial section with 2 articles/month

- Build topical authority clusters (Blackjack Hub, Slots Hub, Crash Games Hub)

- Begin backlink acquisition (guest posts on gambling forums, Reddit participation)

- Improve French content quality and SEO

Target: 5-8K monthly visits by Month 6

## Phase 3: Authority (Months 7-12)

Goal: 100+ guides, establish domain authority

- Create 20 ultimate guides (3,000-4,000 words each, comprehensive resources)

- Target featured snippets aggressively (optimize for Google's People Also Ask)

- Build quality backlinks (gambling education sites, responsible gambling orgs, forums)

- Consider adding video content (embedded YouTube explainers)

- Refresh and update old content quarterly

Target: 10-20K monthly visits by Month 12

# 3-Month Quick-Start Roadmap

## Month 1: Technical Foundation + Content Audit

Week 1-2:

- Set up Google Search Console and Bing Webmaster Tools

- Implement schema markup on existing content

- Audit existing 29 articles for quality and length

- Set up analytics (Plausible or similar privacy-focused tool)

Week 3-4:

- Expand 10 existing thin articles to 1,200+ words

- Add FAQ sections to all expanded articles

- Optimize images (convert to WebP, add alt text)

- Build internal linking between related articles

## Month 2: Content Creation Sprint

Week 5-6:

- Expand remaining 19 existing articles to full length

- Create 5 new high-priority guides (target Tier 1 keywords)

- Improve French translations and SEO

Week 7-8:

- Create 5 more new guides (target Tier 2 problem-solving keywords)

- Launch Between the Lines section with 2 editorial posts

- Begin outreach for backlinks (gambling forums, Reddit)

## Month 3: Authority Building + Monitoring

Week 9-10:

- Create 5 new guides (target Tier 3 comparison keywords)

- Build topical hubs (Blackjack Hub, Slots Hub linking all related content)

- Monitor GSC for ranking improvements and indexing issues

Week 11-12:

- Analyze traffic data and keyword rankings

- Identify top-performing content and double down

- Update underperforming content based on search data

- Plan Month 4-6 content calendar

# French SEO Strategy

## French Market Opportunity

- France has strict gambling regulations (ANJ oversight), creating demand for educational content

- Less competition for educational gambling content in French

- French-speaking markets: France, Belgium, Switzerland, Canada (Quebec), African countries

## Action Items for French Content

- Conduct French keyword research (use Google Keyword Planner with fr-FR locale)

- Improve translation quality (ensure natural phrasing, no em dashes, human-written feel)

- Localize content (French gambling terms may differ, e.g., 'machines a sous' not 'slots')

- Add French-specific regulatory disclaimers where relevant

- Build French backlinks (French gambling forums, French news sites)

# Compliance & Risk Management

## SEO-Safe Compliance Practices

- Never use aggressive CTAs: Stick to informational language ("See where to play" not "Join now!")

- Maintain educational tone: Focus on game mechanics, not winning promises

- Prominent disclaimers: 18+, responsible gambling links, geo-restrictions clearly stated

- E-E-A-T signals: About page with expertise claims, author bios, fact-checking, sources cited

- Avoid targeting restricted regions: Consider blocking US/UK traffic if promoting offshore casinos

## Content to Avoid

- Winning strategy promises or guaranteed systems

- Bonus abuse guides or terms violation tactics

- Content targeting minors or vulnerable populations

- Emotional urgency or FOMO tactics ("Limited time!", "Don't miss out!")

- Unverified claims about game fairness or operator legitimacy

# Measurement & KPIs

## Primary Metrics

| Metric | Target (Month 3) | Target (Month 12) |
| --- | --- | --- |
| Organic Traffic | 2,000-3,000/month | 10,000-20,000/month |
| Indexed Pages | 50+ guides | 100+ guides |
| Avg. Page Position | Position 15-30 | Position 5-15 |
| Backlinks | 10-20 quality links | 50-100 quality links |
| Featured Snippets | 2-5 snippets | 15-25 snippets |

## Secondary Metrics

- Click-through rate (CTR) from search results (target: 3-5%)

- Average session duration (target: 2-3 minutes)

- Bounce rate (target: <60%)

- Pages per session (target: 1.5-2.5)

- Core Web Vitals scores (target: all green)

# Recommended Tools & Resources

## Essential SEO Tools

- Google Search Console: Free, essential for monitoring indexing and performance

- Bing Webmaster Tools: Free, smaller but valuable traffic source

- Plausible Analytics: Privacy-focused, GDPR-compliant analytics (~$9/month)

- Ahrefs or SEMrush: Keyword research and competitor analysis (optional, $99-199/month)

- Schema.org Generator: Free tools for creating structured data

- PageSpeed Insights: Free Google tool for performance optimization

## Content Creation Resources

- AnswerThePublic: Find question-based keywords (free tier available)

- AlsoAsked: Visualize Google's People Also Ask data

- Hemingway Editor: Free readability checker

- Grammarly: Grammar and style checking (free tier available)

# Conclusion & Next Steps

Read Between Bets has a strong technical foundation and clear positioning as an educational resource. The path to 10-20K monthly visits is achievable within 6-12 months by focusing on three core pillars:

- Content Depth: Expand all content to 1,200-2,000+ words with comprehensive FAQs and visuals

- Technical Excellence: Implement schema markup, optimize images, build internal links

- Authority Building: Create topical hubs, acquire quality backlinks, target featured snippets

Immediate Action Items (This Week):

- Set up Google Search Console and Bing Webmaster Tools

- Begin expanding your thinnest 5 articles to 1,200+ words

- Add Article schema to 5 existing posts

- Audit French content quality and create improvement plan

Success is built one high-quality guide at a time.

Document prepared for Read Between Bets

For questions or implementation support, contact: editorial@readbetweenbets.com